## Slide 1
Community Meeting
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
Feb 26, 2026
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3

## Slide 2
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
1. Project Progress
Main Progress:
Fixed numerous bugs, enabling the Jeandle compiler to now successfully run all Renaissance benchmarks and achieve a 95% pass rate on the jtreg tier1 test suite.
  Crash with assert(address_from_scaled_offset(offset, base) == x, “just checkin‘”) in AArch64 jeandle-jdk#354
  Crash with guarantee(sect != CodeBuffer::SECT_NONE) failed: lost track of this address jeandle-jdk#326
  Too much overhead of ic_miss_stub in compiled code jeandle-jdk#360
  GC Error Caused by Uncleared _vm_result After Call_VM jeandle-jdk#356
  [Renaissance] SIGSEGV at J 2421 jeandle java.lang.StrictMath.rint(D)D jeandle-jdk#344
All the recent issues: https://github.com/jeandle/community/issues/36#issuecomment-3963668452

## Slide 3
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
2. Next Phase Plan
Main issues for next two weeks:
Support G1GC barrier #361
Set up regression testing for the jtreg tier1 test suite in GitHub CI
Support bytecode jsr #321
Fast path of object allocation #263
Fast path of monitorenter/monitorexit #186
Basic support on RISC-V #103
Express Java class in Jeandle compiled IR #370
The main tasks for the next phase
Continue enhancing Jeandle‘s functionality to pass all jtreg tier1/2/3 tests.
Start optimization related work

## Slide 4
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
3. New Member
New Maintainer:
Chao Min @minchao1024
  As an outstanding engineer, he has demonstrated his capabilities in Jeandle project with great attention to detail and a strong sense of dedication. He will continue to contribute actively to Jeandle and make even greater contributions in the future.

## Slide 5
Thanks for listening!
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3