## Slide 1
Community Meeting
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
Nov 13, 2025
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3

## Slide 2
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
1. Project Progress
Main Progress:
Slowpath of monitorenter/monitorexit
Invokedynamic
SerialGC barrier
New array of reference
All the recent issues: https://github.com/jeandle/community/issues/17#issuecomment-3519577721
Others:
Provide a dockerfile to build develop environment
Restrict the GC in Jeandle to Serial until other GCs are supported

## Slide 3
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
2. Next Phase Plan
Main issues for next two weeks:
Add null checks for needed bytecodes
Uncommon trap
Implement “checkcast”
Support stack overflow check
Support exception processing for AArch64

## Slide 4
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
3. New Member
New Committer: Min Chao @Huawei
He excellently implemented various bytecode features, including invokedynamic, invokespecial, and others, demonstrating outstanding development skills and a deep understanding of both the Jeandle project and the JVM.
As an outstanding engineer, he has demonstrated his capabilities in Jeandle project with great attention to detail and a strong sense of dedication
Nomination Reason:
Future Plan:
He will continue to develop complex modules for Jeandle project, as well as work on various aspects such as AArch64 architecture porting and performance optimization.

## Slide 5
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
3. New Member
New Contributor:
Anjian-Wen

## Slide 6
Thanks for listening!
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3