## Slide 1
Community Meeting
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
Mar 12, 2026
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3

## Slide 2
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
1. Project Progress
Main Progress:
Fixed numerous bugs, enabling the Jeandle compiler to now successfully run all Renaissance benchmarks and achieve a 98% pass rate on the jtreg tier1 test suite.
  Copy template.ll to INTERIM_IMAGE_DIR to enable default UseJeandleCompiler building jeandle-jdk#349
  Restrict rewriting certain calls to JeandleRuntimeRoutine to statepoints jeandle-jdk#92
  StackMapUtil::getConstantUlong did not correctly handle the conversion from unsigned int to signed long jeandle-jdk#373
  fatal error: Compilation failed in 'java.util.concurrent.ConcurrentHashMap.putVal jeandle-jdk#342
  Cannot find objects only on operand stack jeandle-jdk#381
  Fail to build JDK when UseJeandleCompiler is true jeandle-jdk#283
All the recent issues: https://github.com/jeandle/community/issues/38#issuecomment-4043426694

## Slide 3
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
2. Next Phase Plan
Main issues for next two weeks:
Missing exception handler when catch_klass is not loaded jeandle-jdk#352
Deadlock found in Renaissance page-rank when running with Jeandle-JDK jeandle-jdk#376
The line number is parsed incorrectly in HeapMonitor jeandle-jdk#386
Crash with assert(external_guard || result != nullptr) failed: Invalid JNI handle jeandle-jdk#389
Fix crash when codebuffer alloc failed jeandle-jdk#375
finalize() won't be executed by System.gc() jeandle-jdk#395
Wrong exception type in Constructor.newInstance() jeandle-jdk#397
The main tasks for the next phase
Continue enhancing Jeandle‘s functionality to pass all jtreg tier1 tests.

## Slide 4
Thanks for listening!
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3