## Slide 1
Community Meeting
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
Dec 25, 2025
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3

## Slide 2
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
1. Project Progress
Main Progress:
Support uncommon trap
Let LLVM introduce external symbols
Check exceptions in Call_VM
Add time tracing for jeandle
All the recent issues: https://github.com/jeandle/community/issues/25#issuecomment-3688518064
Others (bug fixes):
Use section end offset to adapt to the expansion of the code buffer
Confirm the stub code section has enough space to avoid expanding when patching
Invalidate instruction cache after patching data value
Report a Jeandle error instead of crashing when CodeCache is full

## Slide 3
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
2. Next Phase Plan
Main issues for next two weeks:
Insert uncommon traps into all bytecodes that require insertion.
Support Class initialization barrier
Avoid repeated optimizations for JavaOps in separate compilations
Upgrade LLVM baseline to 22
Next Month: Start to fix the tier 1 cases and release the baseline for a benchmark.

## Slide 4
Thanks for listening!
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3