## Slide 1
Community Meeting
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
Sep 18, 2025
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3

## Slide 2
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
1. Project Progress
Main Progress:
Support safepoint poll
  - Use a thread local field to determine whether to enter a safepoint
  - When a safepoint is needed, call into the safepoint handler, which is a VM routine
Support live objects enumeration for GC
  - The conversion from LLVM’s stackmap to Hotspot’s oopmap
Support throw exception
  - When throwing an exception, patch the return address of current function to the exceptional exit blob. Exceptional exit blob will find the exception handler then jump into.
All the recent issues: https://github.com/jeandle/community/issues/8#issuecomment-3296655405

## Slide 3
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
1. Project Progress
Other Features:
Reference/double/float comparisons
Type conversion of primitive types
Math bytecodes
Tableswitch
Verified entry
Volatile field read/write
Add a test tool to check LLVM IR in jeandle-jdk test
Inline cache call refactor
Bug Tracking:
Incorrect alignment of inline cache check
incorrect alignment of VM routine calls
Wrong offset of relocations
Load instruction in safepoint poll should be volatile

## Slide 4
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
2. Next Phase Plan
Main issues for next two weeks:
Support try/catch functionality
SerialGC barrier
Support new instance bytecodes
Support array related process
Basic support for instrinsic
Implement of instanceof

## Slide 5
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3
3. New Member
Jiang Feilong @Huawei
Completed the initial adaptation of the Jeandle project for the aarch64 backend, and with his extensive JDK maintenance experience, he provided valuable suggestions during the review of multiple Pull Requests.
As a committer of OpenJDK, he possesses extensive JVM development experience and is well-versed in various core modules of the JVM
Nomination Reason:
Future Plan:
He will continue to support the development of the Jeandle project, including the implementation of various core features, performance optimization, and especially helping Jeandle achieve complete aarch64 backend support.

## Slide 6
Thanks for listening!
BBAAD9C20180234D78A0072836F0BA4062B9B2021ACADBB0A3D98934B1662BE90B44B338016CFB0A22C929089846A8EBDCE9215AC1D02B711BBFC2E5787E3FD724FD34AD372499F754CF2487686243B26F4CE8C973B2C21308BB119F2EE60CD8DFE6229BCE3
BBAAD9C20180234D78A0072836F0B110F2B9B20719072BE0A6D98A36B1092B295B4DBF3851685B062209200898466AEB4AE921AAA1D02B511BBFC2177DAE35D524FC95AD502769A7E4082DB765A24C5F2CCDE1CE7D98127F58192190FC915CD8DC162A972E3